The Courts

Discover and book every tennis court — public, club, and private.

PRODUCT REQUIREMENTS DOCUMENT

| Document owner | Ryan Ornelas (ryan@ornelas.org) |
| --- | --- |
| Version | 0.1 — Draft for review |
| Date | May 11, 2026 |
| Status | Pre-MVP planning |
| Platform stack | Drupal 11 (Pantheon) · Next.js · React Native |

# Contents

1. Executive Summary

2. Vision, Mission & Strategic Goals

3. Target Users & Personas

4. Market Landscape & Differentiation

5. Product Scope (In, Out, Later)

6. Feature Specifications

7. Booking Models (Four Modes)

8. Mapbox Map Experience

9. Key User Flows

10. Technical Architecture

11. Drupal 11 + Pantheon Hosting Plan

12. Data Model

13. API Surface & Integrations

14. Non-Functional Requirements

15. Monetization & Business Model

16. Roadmap & Milestones

17. Risks & Mitigations

18. Success Metrics & KPIs

19. Open Questions

20. Appendix — Glossary

# 1. Executive Summary

The Courts is a consumer marketplace and discovery platform that maps every tennis court in a region — public parks, school courts, racquet clubs, HOAs, and private home courts — and lets players find, evaluate, and (where available) book a court in under a minute. The product launches as a Mapbox-powered web experience at thecourts.app with a companion React Native mobile app, backed by a Drupal 11 platform hosted on Pantheon.

We are building for two primary user groups: casual players who currently rely on word-of-mouth and scattered municipal websites to find open courts, and competitive players who need to find courts with specific surfaces, lighting, and ball machines, often on travel. The platform supports four booking modes that mirror how courts actually operate today: free public courts (community check-ins and availability signals), paid reservations (time-slot booking with Stripe), membership clubs (member-only verification), and discovery-only listings (informational only, redirect to external systems).

Drupal 11 on Pantheon serves as the headless content and entity backbone — courts, facilities, amenities, hours, photos, owner profiles, and editorial content all live as Drupal entities exposed through JSON:API. Next.js renders the public web with server-side rendering for SEO and Mapbox GL JS for the map. React Native (Expo) ships the mobile app from a shared TypeScript core. Pantheon's Dev / Test / Live workflow, Object Cache Pro, and Global CDN keep the editorial and entity layer fast and operationally simple.

### Three-sentence value prop

Find any tennis court near you. See in one tap whether it's free, available to book, or members-only — and reserve it without leaving the app. From your local park to a private home court in Palm Springs.

# 2. Vision, Mission & Strategic Goals

## Vision

Every tennis court in the country — public, club, and private — appears on a single map, with accurate availability and a frictionless path to play.

## Mission

Reduce the time between "I want to play tennis" and "I'm on a court" from hours of searching and phone calls to under a minute of taps.

## Strategic goals (Year 1)

Achieve >90% court coverage in three launch metros (Austin, San Diego, Raleigh).

Power 10,000 paid reservations through the platform.

Onboard 100 paid court-owner accounts (clubs, HOAs, private hosts).

Reach 25,000 monthly active players across web and mobile.

Maintain a court-data accuracy rate of ≥95% (surface, hours, amenities) measured by spot-audit.

## Non-goals (Year 1)

Pickleball-first product (pickleball courts may appear as adjacent amenities, but the core experience is tennis).

Live coaching marketplace (coaches surface as a directory only — full booking is a Year 2 stretch).

Tournament administration software (we list tournaments and link out).

Wearable / line-call integrations.

# 3. Target Users & Personas

## Persona A — "Casey, the Casual Player"

| Age & context | 29, marketing manager in Austin. Plays 1–3x per month, often on weekends with a friend or partner. |
| --- | --- |
| Skill level | USTA 3.0–3.5, self-taught. |
| Devices | iPhone primary; occasional desktop for trip planning. |
| Jobs to be done | "Find an available court near me right now"; "Plan ahead for Saturday morning with my partner." |
| Pain points | Doesn't know which parks have lights; drives to a park and finds all courts taken; doesn't know how municipal reservation systems work. |
| What success looks like | Open the app, see green/yellow/red availability for nearby courts, tap, get directions, play. |
| Willingness to pay | Will pay $4–8 per session for a reservable public court if it guarantees a slot; resists subscriptions. |

## Persona B — "Marcus, the Competitive Player"

| Age & context | 42, software engineer, travels frequently. NTRP 4.5, member of a club at home. |
| --- | --- |
| Skill level | USTA 4.5, league player, captains a 40+ team. |
| Devices | iPhone + iPad; uses the web for league logistics. |
| Jobs to be done | "Find a clay court within 20 minutes of my hotel"; "Reserve a hard court at 6 a.m. when I'm jet-lagged"; "Find a 4.5 hitting partner in a new city." |
| Pain points | Surface filtering doesn't exist on Google Maps; club guest policies are opaque; finding a hitting partner on the road requires Facebook groups and luck. |
| What success looks like | Filter map by surface + lights + ball machine; book at a partner club as a verified guest; ping nearby players at his level. |
| Willingness to pay | Pays $25–60 per session for premium courts; would pay $10–15/mo for player matching and saved searches. |

## Secondary persona — "Dana, the Court Owner / Manager"

| Context | Operations manager at a 6-court racquet club, OR a homeowner with a backyard hard court in Scottsdale. |
| --- | --- |
| Jobs to be done | Fill empty off-peak slots; vet guest players; collect payment; reduce phone-call overhead. |
| Pain points | Existing reservation systems (CourtReserve, Court Tools) are clunky and don't drive new player discovery. |
| What success looks like | List once, set availability rules and prices, get verified players, get paid weekly via Stripe Connect. |

## Anti-persona

We are not optimizing for tournament directors, pro coaches running clinics as a primary business, or pickleball-first players. They may use the product, but they are not the design center.

# 4. Market Landscape & Differentiation

## Market size (US, indicative)

~23.6M Americans played tennis in 2023 (USTA / Physical Activity Council); active participation rebounded post-pandemic.

~250,000 tennis courts in the US, of which an estimated 60% are public (parks/schools), 30% are private clubs/HOAs, and 10% are private residential.

Online court-reservation market is highly fragmented across municipal systems (RecTrac, ActiveNet), club software (CourtReserve, ClubAutomation), and informal channels.

## Competitive landscape

| Player | What they do | Why we're different |
| --- | --- | --- |
| PlayYourCourt | Matches players with coaches and hitting partners. | We start with courts, not coaches; map-first UX. |
| CourtReserve | Reservation SaaS for clubs. | B2B only — no consumer discovery. We complement, then displace at lower tiers. |
| Swimply (tennis-adjacent) | Marketplace for private pool rentals. | Proves private-court rental model; we extend to tennis with map + club + public coverage. |
| Google Maps / Apple Maps | Generic POI search. | No surface, lights, amenities, availability, or booking; we own the vertical. |
| USTA / municipal sites | Authoritative lists, but UX is poor. | We aggregate and add live availability + booking. |

## Our defensible wedge

Map-first, vertical UX that no horizontal platform will build.

Three-sided liquidity: public courts seed coverage, clubs add depth, private hosts add prestige and revenue.

Community-sourced availability signals (check-ins, busy/quiet tags) create a real-time data moat.

Editorial content from Drupal — court guides, surface explainers, etiquette — drives SEO and trust.

# 5. Product Scope

## In scope — MVP (Months 0–6)

Public web app (Next.js) with Mapbox GL JS map, court detail pages, and SEO-friendly URLs.

iOS + Android mobile app (React Native via Expo) with Mapbox Maps SDK.

Court database for 3 launch metros, seeded from OpenStreetMap, municipal datasets, and manual curation.

User accounts, profiles, NTRP self-rating, saved courts.

Four booking modes (see Section 7).

Stripe Connect payments for paid reservations.

Reviews, photos, check-ins.

Court owner dashboard (Drupal admin theme, customized).

Push and email notifications for booking confirmations, reminders, and availability alerts.

## Out of scope — explicitly deferred

Coach booking and lesson scheduling.

Tournament registration and bracket management.

Ball-machine rental marketplace.

In-app messaging (replaced with email/SMS handoff in v1).

Video analysis or stroke tracking.

## Later (Year 2 candidates)

Player matching by NTRP and availability.

League management lite.

Apple Watch / Wear OS quick-book.

International expansion (UK, Australia, Spain).

Pickleball as a separate-but-linked vertical.

# 6. Feature Specifications

## 6.1 Map & Discovery

The map is the home screen on mobile and the primary surface on web. Courts are pinned with color-coded markers indicating booking mode: green (free public), blue (paid reservation), purple (member club), gray (discovery-only). Clustering groups markers when zoomed out. A bottom-sheet (mobile) or right rail (web) shows the active court list filtered to the visible viewport.

Filter chips: surface (hard/clay/grass/carpet), lights, indoor, ball machine, restrooms, walkable, free vs paid.

Quick toggles: "Available now", "Open after 5pm", "Within walking distance".

Saved searches with push-notification alerts ("alert me when a clay court within 5mi has a 6pm slot Tue–Thu").

Search by city, address, or court name (Algolia or Mapbox Geocoding API).

## 6.2 Court Detail Page

Each court has a full profile with photos, surface, # of courts, lighting, amenities, hours, contact info, owner profile (if applicable), reviews, and the appropriate booking widget for its mode.

SEO-optimized URL: /courts/<state>/<city>/<slug> (rendered by Next.js, content fetched from Drupal JSON:API).

Editorial "Court Guide" block (curated by Drupal editors) — surface notes, etiquette, parking.

"Similar courts nearby" recommendations.

Embedded weather forecast (NOAA / OpenWeather) for outdoor courts.

## 6.3 User Accounts & Profiles

Email + Apple/Google social sign-in (Drupal Simple OAuth + social_auth modules).

Profile: name, photo, home city, NTRP self-rating, preferred surface, handedness.

Privacy controls: profile visible to public, friends only, or private.

Player verification: confirmed email + phone unlocks ability to book private courts.

USTA number (optional) for league players — verified against the public USTA player lookup where allowed.

## 6.4 Reviews, Photos & Check-ins

1–5 star reviews on surface quality, lighting, amenities, and overall.

Photo upload (moderated; Drupal media library handles storage and resizing).

Check-in: "I'm here now" with optional crowd report (empty / 1 court open / full).

Crowd reports decay over 90 minutes and feed the availability heuristic.

## 6.5 Notifications

Push: booking confirmation, 24h reminder, 1h reminder, weather alert.

Email: receipts, weekly digest, saved-search hits.

Notification preferences per channel and per category.

Mobile: Expo Notifications (APNs/FCM). Web: optional Web Push.

## 6.6 Court Owner Dashboard

Drupal admin UI, custom-themed under thecourts.app/manage.

Listing wizard: create court(s), upload photos, set surface and amenities.

Availability calendar: open/closed hours, blackout windows, recurring rules.

Pricing rules: base price, peak hour markup, member discount.

Bookings inbox: accept, decline (with reason), refund (one-click).

Payouts: Stripe Connect status, transfer history, tax export.

# 7. Booking Models (Four Modes)

Every court is tagged with exactly one primary booking mode. The mode controls the UI presented on the court detail page and the backend state machine. Modes can coexist on a single facility — e.g., a club with 8 courts may run 6 in Member mode and 2 in Paid Reservation mode for non-member guests.

| Mode | Who books | Payment | Confirmation |
| --- | --- | --- | --- |
| Free public | Anyone (no booking) — community check-ins only | None | Instant; first-come-first-served |
| Paid reservation | Any verified user | Stripe (charge at booking) | Instant or host-approval |
| Membership club | Verified members; verified guests with member sponsor | Optional guest fee via Stripe | Instant for members, manual for guests |
| Discovery only | External (deep-link out) | External system | Handed off |

## 7.1 Free public courts

No reservation system. Instead the product surfaces a Busy-O-Meter populated by anonymous check-ins, crowd reports, time-of-day historical patterns, and (where available) municipal sensor feeds. The CTA on the court page is "Get directions" and "Check in", not "Book".

Anonymous crowd reports: tap empty / 1 court open / busy / full.

Predicted busyness: a simple gradient-boosted model on time-of-day, day-of-week, weather, and historical reports.

"Notify me when a court likely opens up" alert (heuristic).

## 7.2 Paid reservations (Stripe)

The classic time-slot booking experience. Owners define a weekly availability template plus blackout overrides. Players see a calendar grid, pick a slot, select duration (30/60/90 min), enter card details (Stripe Elements / PaymentSheet on mobile), and receive an instant confirmation.

Cancellation policy per listing (flexible / moderate / strict) — mirrors Airbnb's vocabulary so it's familiar.

Owner can require manual approval for new players (under 3 prior bookings).

Hold-and-release: the slot is held for 10 minutes once a player begins checkout.

Stripe Connect Express accounts for owners; platform fee 12% on MVP (revisited in Section 15).

## 7.3 Membership clubs

Members of partner clubs link their club membership to their Courts account. The club admin can either import a member CSV or invite members by email. Verified members see member pricing and member-only courts; non-members see the club listing as Discovery-only or as a Paid (guest) listing if the club opts in.

Member verification methods: CSV import, email-domain auto-verify, manual approval queue, or OAuth handoff to club software (CourtReserve API where available).

Member badge on profile when viewing the club's listing.

Guest passes: a member can sponsor a guest, generating a one-time booking token that the guest redeems.

Recurring court time (e.g., Tuesday 7pm with the same group) — supported by repeating bookings with conflict detection.

## 7.4 Discovery-only

For courts we know exist but cannot transact for — municipal systems we haven't integrated, clubs that decline to onboard, and walk-in-only facilities. The detail page shows everything except a booking widget; the CTA is "Reserve on <External System>" with a deep link, or "Call" / "Visit website".

Auto-upgradeable: a Discovery listing converts to a Paid or Member listing the moment the owner claims and onboards it.

Drives a clear sales funnel — we can show owners how many people viewed their listing in the last 30 days as the conversion pitch.

# 8. Mapbox Map Experience

## Why Mapbox

Best-in-class vector tiles and customization (custom court icons, surface-based marker tints).

Single SDK family across web (Mapbox GL JS v3), iOS, and Android (Mapbox Maps SDK).

Mapbox Boundaries + Geocoding APIs cover our search-by-city needs.

Pricing scales cleanly with map loads; predictable until we hit ~250k MAU.

## Map data sources for courts

| Source | Coverage | Use |
| --- | --- | --- |
| OpenStreetMap (leisure=pitch, sport=tennis) | Broad but uneven | Seed initial dataset; flag for human review. |
| Municipal open-data portals | City-specific (Austin, SD, NYC, etc.) | Authoritative hours, # of courts, contact. |
| USTA Facility Directory | Member-affiliated clubs | Cross-reference and enrich. |
| Owner self-listings | Long tail of private + clubs | Highest data quality once verified. |
| Manual curation (ops team) | Top 50 metros for launch | Photo, surface, lighting verification. |

## Map interactions

Pan/zoom triggers a debounced viewport query to /api/courts?bbox=… returning <=200 markers.

Marker tap → bottom sheet (mobile) or side card (web) with summary; second tap → full detail page.

Clustering at z<13; individual markers above; spiderfication when courts overlap at the same facility.

Heatmap overlay (toggle) showing predicted busyness for current time.

Routing: deep-link to Apple/Google Maps for turn-by-turn; no in-app navigation.

## Performance budgets

Initial map paint: ≤ 1.5s on a Moto G Power (mobile benchmark).

Viewport query round trip: ≤ 250ms P95 from Pantheon Edge.

Map cost guardrail: cache tile loads; budget alerts at 70% of monthly Mapbox spend.

# 9. Key User Flows

## 9.1 First-time mobile open → book a paid court

Launch app; permission prompt for location.

Map centers on current location; nearby courts load.

User taps a blue (paid) marker; bottom sheet shows summary.

User taps "Book" → court detail page → date picker → 60-min slot at 6 pm.

Sign-up wall: continue with Apple / Google / email.

Add phone + card via Stripe PaymentSheet.

Confirmation screen with calendar add and directions buttons.

Push notification 24h and 1h before booking.

## 9.2 Casual walk-up — "is the park court open?"

Open app; map shows current location.

Tap green marker for nearest park; see Busy-O-Meter "Likely 2 of 4 courts open."

Tap "Get directions" — handoff to Apple Maps.

Arrive at park; app prompts "You're at Ramsey Park. Quick check-in?"

Tap "3 of 4 courts open"; +1 contribution badge on profile.

## 9.3 Owner — list a private home court

Visit thecourts.app/host on web.

Sign up with email; verify phone; verify ID via Stripe Identity.

Listing wizard: address, surface, lighting, photos (min 5), house rules.

Connect Stripe via Stripe Connect Express onboarding.

Define availability: "Open Sat–Sun 8am–6pm, $40/hr peak / $25/hr off-peak."

Submit for moderator review (Drupal queue).

Approved → listing goes live; owner gets a "share link" they can text friends.

## 9.4 Club member — book home court

Member opens app; profile shows their club badge.

Map → club marker → "View 8 courts".

Pick court #3 → 7am Tue slot → instant confirm (no charge — included in membership).

Booking shows up in profile, push reminder 1h before.

# 10. Technical Architecture

## System overview

The platform is a decoupled ("headless") architecture with Drupal 11 as the system of record and content hub, exposing JSON:API endpoints consumed by a Next.js web app and a React Native (Expo) mobile app. Pantheon hosts Drupal and serves both editorial content and entity APIs through its Global CDN. Next.js runs on Vercel (or Pantheon Decoupled, see Section 11). Mobile builds go out through EAS (Expo Application Services).

## Component diagram (text)

[ Players ] → [ Next.js Web (Vercel) ] ⇄ [ Drupal 11 on Pantheon — JSON:API ] ⇄ [ Postgres + PostGIS (managed) ] [ Players (mobile) ] → [ React Native / Expo app ] ⇄ [ Drupal JSON:API ] [ Owners ] → [ Drupal admin UI ] [ Mapbox tiles + Geocoding ] [ Stripe Connect ] [ Algolia / Mapbox search ] [ Sentry · Datadog · Linear ]

## Why this stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Content & entities | Drupal 11 | Best-in-class structured content modeling, mature roles/perms, JSON:API in core, large module ecosystem. |
| Hosting (Drupal) | Pantheon | Dev/Test/Live workflow, Object Cache Pro, automated backups, Global CDN, strong Drupal expertise. |
| Web frontend | Next.js 14 (App Router) + Tailwind | SSR for SEO on court pages; partial-prerender for the map shell. |
| Mobile | React Native via Expo | Shared TS with web; EAS Build/Submit/Update; Mapbox SDK has first-class RN bindings. |
| Geo data | PostGIS extension on Postgres | Fast bbox queries and "within X miles" search; Drupal can connect via Geofield + PostGIS bridge or a sidecar service. |
| Search | Algolia (MVP) → OpenSearch (scale) | Algolia for instant launch with great DX; revisit at >1M docs. |
| Payments | Stripe Connect Express | Marketplace primitive; built-in identity verification and 1099 handling. |
| Auth | Drupal Simple OAuth + Social Auth | OAuth2 issuer; Apple/Google login; JWT for mobile. |
| Notifications | Expo Notifications + Postmark (email) | Cross-platform push; templated transactional email. |
| Observability | Sentry + Datadog + Pantheon's New Relic add-on | Errors, RUM, server metrics. |

## Where business logic lives

Court entities, taxonomies (surface, amenity), users, owners, reviews, photos: Drupal.

Bookings state machine, availability rules, conflict detection: Drupal custom module ("tc_booking").

Payments orchestration (PaymentIntent, refunds, Connect transfers): Drupal custom module ("tc_payments") with Stripe webhook endpoints.

Geospatial queries (bbox, nearest): PostGIS, queried by the booking module via a thin Drupal service.

Push delivery: Drupal queue → Expo Push API.

Map rendering, search UI, filtering, calendars: Next.js + React Native (no business logic).

# 11. Drupal 11 + Pantheon Hosting Plan

## Why Pantheon

Drupal-native: container-based runtime, no PHP/Nginx fussing.

Dev / Test / Live multidev workflow lets us spin up per-PR environments for review.

Global CDN with granular cache rules; key/value cache via Object Cache Pro.

Pantheon Search (Solr) is included — backstop if Algolia gets pricey.

Drush, Terminus CLI, and a documented CI integration (Pantheon + GitHub Actions).

## Environment topology

| Environment | Purpose | URL |
| --- | --- | --- |
| Dev (Pantheon) | Trunk for active work | dev-thecourts.pantheonsite.io |
| Test (Pantheon) | Pre-prod with Live DB clone | test-thecourts.pantheonsite.io |
| Live (Pantheon) | Production CMS + JSON:API | api.thecourts.app |
| Multidev per PR | Reviewable preview env | <branch>-thecourts.pantheonsite.io |
| Vercel (Next.js) | Public web | thecourts.app |
| Expo EAS | Mobile builds & OTA updates | App Store / Play Store |

## Pantheon-specific considerations

Read-only filesystem in containers: all user-uploaded media (court photos, owner docs) goes to S3 via the s3fs Drupal module, not Pantheon's /files (Pantheon supports this pattern via the s3fs integration). This avoids the 100GB Pantheon file limit and gives us a CDN-friendly origin.

Object Cache Pro (Redis-backed) for entity cache, render cache, and Drupal config cache.

Pantheon's Global CDN handles HTML cache; we explicitly bypass cache on /jsonapi/* for authenticated mobile requests and rely on entity-tag headers for unauthenticated GETs.

Cron via Pantheon's built-in cron, plus an external Cloudflare Worker pinging long-running queue workers (Pantheon caps per-request execution time).

Database: Pantheon's managed MariaDB for Drupal config/content. PostGIS-heavy geo queries run against a separate managed Postgres (Crunchy Bridge or AWS RDS) keyed by the same court UUID — Drupal stores the UUID + canonical attributes, Postgres stores the lat/lng + spatial index.

Background jobs: Drupal's Advanced Queue or Queue UI modules; workers run as Pantheon scheduled jobs.

## CI/CD

GitHub repo → GitHub Actions → Pantheon (via Terminus).

On PR: spin Multidev, run PHPUnit + Behat + a11y checks.

On merge to main: deploy to Dev → automated smoke tests → promote to Test on schedule → manual gate to Live.

Composer-managed Drupal (drupal-composer/drupal-project upstream); custom modules in /web/modules/custom.

## Backup & DR

Pantheon nightly automated backups (database + code + files), 7-day retention on Live.

Weekly off-site backup to our own S3 bucket via Terminus + cron.

Postgres (geo): point-in-time recovery, 14-day window.

Tested restore drill quarterly.

# 12. Data Model

Drupal entity types are listed below with their key fields. UUID is the canonical cross-system identifier and is also the primary key in the Postgres/PostGIS sidecar.

## Core entities

| Entity | Key fields | Notes |
| --- | --- | --- |
| Facility | uuid, name, address, owner_ref, hours, phone, website, photos[] | A facility groups one or more courts at a location. |
| Court | uuid, facility_ref, name, surface, indoor, lights, ball_machine, court_count, booking_mode | Booking mode is one of free_public / paid / member / discovery. |
| CourtLocation (PostGIS) | uuid, lat, lng, geom, geohash | Sidecar Postgres table; updated on entity save via hook. |
| User | uuid, email, display_name, ntrp_self, ntrp_verified, home_city, photo, phone_verified, id_verified | Standard Drupal user + custom fields. |
| Owner | uuid, legal_name, payout_account_id, kyc_status, support_email | Stripe Connect account ID lives here. |
| AvailabilityRule | uuid, court_ref, day_of_week, start, end, price_cents, recurrence | Weekly template; combined with overrides at query time. |
| AvailabilityOverride | uuid, court_ref, date_range, state (open/closed), price_cents | Blackouts and one-off price overrides. |
| Booking | uuid, court_ref, user_ref, start, end, state, price_cents, stripe_pi_id | State: pending / confirmed / canceled / refunded / no_show. |
| Review | uuid, court_ref, user_ref, rating, surface_rating, lights_rating, body, photos[] | Editable for 24h after posting. |
| CheckIn | uuid, court_ref, user_ref?, timestamp, crowd_level | Anonymous allowed; throttled per IP. |
| Membership | uuid, club_ref (Owner), user_ref, status, expires_at | Verified member relationship. |

## Notable indexes

GIST index on CourtLocation.geom for bbox/nearest queries.

B-tree on Booking(court_ref, start) for conflict detection.

Composite on AvailabilityRule(court_ref, day_of_week).

Full-text on Facility.name, Court.name, Facility.address — indexed in Algolia.

# 13. API Surface & Integrations

## Public REST/JSON:API endpoints (Drupal)

| Endpoint | Verb | Purpose |
| --- | --- | --- |
| /jsonapi/node/court | GET | List & filter courts (sparse fieldsets). |
| /api/courts?bbox=… | GET | Custom geo endpoint, hits PostGIS sidecar. |
| /jsonapi/node/court/{uuid} | GET | Single court with relationships. |
| /api/courts/{uuid}/availability | GET | Resolved slots for a date range. |
| /api/bookings | POST | Create a booking (Stripe PaymentIntent inside). |
| /api/bookings/{uuid}/cancel | POST | Cancel + refund per policy. |
| /api/checkins | POST | Anonymous or authed crowd report. |
| /api/me | GET | Current user + memberships + saved courts. |
| /webhooks/stripe | POST | Stripe webhook receiver. |

## Third-party integrations

| Service | Purpose | Auth |
| --- | --- | --- |
| Mapbox | Map tiles, geocoding, directions | Public token + restricted server token |
| Stripe Connect | Payments + payouts + identity | Restricted API key + webhooks |
| Algolia | Search index for courts & places | Search-only key (client), admin key (server) |
| Postmark | Transactional email | Server API token |
| Expo Push | iOS/Android notifications | Expo access token |
| OpenWeather | Forecast on detail pages | API key |
| Sentry, Datadog | Errors, RUM, infra metrics | Org tokens |

## Auth model

Drupal Simple OAuth issues access + refresh tokens (JWT-style).

Web (Next.js) uses HTTP-only secure cookies bridged from OAuth via a /auth/callback route.

Mobile stores refresh tokens in SecureStore (iOS Keychain / Android Keystore).

Role-based access: anonymous, player, verified_player, owner, owner_verified, moderator, admin.

# 14. Non-Functional Requirements

## Performance

First Contentful Paint ≤ 1.8s P75 on 4G (web).

Largest Contentful Paint ≤ 2.5s P75 (Core Web Vitals "good").

Mobile cold start ≤ 2.5s on a midrange Android (Pixel 5a class).

API P95 ≤ 350ms for cached endpoints, ≤ 800ms for booking writes.

## Accessibility

WCAG 2.2 AA target across web and mobile.

Map has a list-only fallback for screen reader users.

All booking flows operable with keyboard only.

Dynamic Type support on iOS; respects font scale on Android.

## Privacy & compliance

GDPR + CCPA: export and delete endpoints, data-retention policy in privacy page.

PCI: card data never touches our servers — Stripe Elements / PaymentSheet only.

COPPA: 13+ minimum; minors require a parent-linked account in v2.

Location data: precise only when the user grants "While Using"; coarse otherwise.

## Reliability

Pantheon Live SLA 99.9%; Vercel Pro 99.99%.

Target overall availability 99.9% (≈ 8h 45m downtime / year).

Booking writes are idempotent (Idempotency-Key header).

Webhook retries with exponential backoff and a dead-letter queue.

## Security

OWASP Top 10 checklist; quarterly penetration test once revenue > $50k MRR.

Two-factor authentication required for owners and admins.

Audit log for all owner dashboard actions.

Secrets in Pantheon's environment variables + 1Password vault, never in code.

# 15. Monetization & Business Model

## Revenue streams (Year 1)

| Stream | Pricing | Expected % of revenue (Y1) |
| --- | --- | --- |
| Marketplace fee on paid bookings | 12% of booking total + Stripe fees passed to host | 60% |
| Featured listing for owners | $49/mo per facility for top placement | 15% |
| Pro player subscription | $9.99/mo or $79/yr (saved searches, alerts, member verification badge) | 20% |
| Sponsorships (USTA, brands) | Custom | 5% |

## Pricing principles

Players never pay to discover — discovery and check-ins are always free.

Owners only pay when they earn (no setup fees in Y1).

No ads in the map UI in Y1 (we revisit Y2 with native, court-relevant placements only).

## Unit economics (illustrative)

Average paid booking: $32 → $3.84 marketplace fee, ~$1.20 Stripe pass-through, net ~$2.50 per booking.

Owner CAC (Y1, mixed): $80 via direct sales + content; LTV ≥ $600 → 7.5× LTV/CAC target.

Player CAC: $4 via SEO + community + paid social; LTV $35 → 8.75× target on Pro.

# 16. Roadmap & Milestones

| Milestone | Window | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| M0 — Foundations | Months 0–1 | Pantheon site, Drupal 11 install, GitHub + CI, Next.js scaffold, Expo scaffold, design system v0. | Hello-world deploy on all three runtimes; design tokens shipped. |
| M1 — Court catalog | Months 1–3 | Court & Facility entities, OSM/municipal import scripts, Mapbox map (web + mobile), court detail page, editorial CMS workflow. | 1,000+ curated courts in 3 metros; map LCP < 2.5s. |
| M2 — Players & community | Months 2–4 | Auth, profiles, reviews, photos, check-ins, Busy-O-Meter v1, saved searches. | 100 daily check-ins; review moderation queue functional. |
| M3 — Paid reservations | Months 3–5 | Owner dashboard, availability engine, Stripe Connect, booking flow, refund + cancellation logic. | First 100 paid bookings; zero double-bookings in load test. |
| M4 — Memberships | Months 4–6 | Member CSV import, sponsored guests, member-pricing, CourtReserve API bridge. | 3 partner clubs live; 500 verified members. |
| M5 — Public launch | Month 6 | Marketing site, App Store + Play Store releases, PR push, USTA partnership announce. | 1,000 paid bookings/mo run-rate; press coverage in 2 outlets. |
| Y2 candidates | Months 7–18 | Player matching, Apple Watch quick-book, expansion to 10 metros, pickleball pilot, leagues lite. | Re-prioritized quarterly by data. |

# 17. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Owner onboarding too slow (cold start) | High | High | Seed via Discovery-only listings + concierge onboarding for first 50 owners; offer 0% fee first 90 days. |
| Mapbox costs spike with viral growth | Medium | Medium | Tile caching, marker-load budget, contractual pricing, fallback to MapLibre for low-traffic regions. |
| Drupal hiring market is tight | Medium | Medium | Pantheon has a partner network; keep Drupal complexity bounded to entities/admin; React skills are abundant. |
| Pantheon container constraints (long jobs, FS) | Medium | Low | S3 for media via s3fs; long workers on external host (Render or Fly.io); architect around 120s request limit. |
| Stripe Connect compliance overhead | Medium | Medium | Use Connect Express (Stripe handles KYC); legal review of marketplace ToS pre-launch. |
| Inaccurate court data erodes trust | High | High | Editorial review queue; user-flag → moderator workflow; quarterly data audit; visible "last verified" date. |
| Municipal court reservation systems block scraping/integration | Medium | Low | Lead with Discovery-only handoff (legal, ethical); pursue official partnerships with 5 launch cities. |
| Liability for injuries on private courts | Low | High | ToS waivers + recommend host insurance; explore platform liability insurance partner in Y2. |

# 18. Success Metrics & KPIs

## North-star metric

Weekly Confirmed Plays (WCP) — the count of bookings + verified check-ins per week. Captures both monetized and free activity, and best reflects whether the product is fulfilling its core promise: getting people on court.

## Supporting KPIs

Activation: % of new accounts who view a court detail page within 24h (target ≥ 60%).

Booking conversion: % of paid-court detail views that result in a booking (target ≥ 8%).

Coverage: % of courts within launch metros listed and verified (target ≥ 90%).

Data freshness: % of court records updated in last 90 days (target ≥ 80%).

Owner NPS: ≥ 40 by month 6.

Player NPS: ≥ 30 by month 6.

Churn: monthly Pro churn < 5%.

## Instrumentation

Product analytics: PostHog (self-hosted on Pantheon-adjacent Fly.io) or Amplitude.

Funnel events: app_open, map_view, court_view, booking_start, booking_complete, checkin_post.

Server logs in Datadog with PII scrubbing.

A/B testing framework: PostHog Experiments or GrowthBook.

# 19. Open Questions

Branding: is "The Courts" the final name, or working title? Trademark search needed.

First 3 launch metros — confirm Austin / San Diego / Raleigh, or substitute one to anchor a key partnership?

Pantheon plan sizing: Performance Medium vs Large at launch — depends on expected traffic and concurrent editor load.

Do we want PostGIS as a sidecar to Pantheon's MariaDB, or run all data on a unified Postgres (drop MariaDB)?

Native vs Expo Go for mobile — confirm we ship with custom dev clients given Mapbox SDK native deps.

Do private home court hosts need a background check (Checkr) at MVP or post-launch?

USTA partnership scope — data feed, co-marketing, or member discount?

How aggressively do we enforce a single booking mode per court vs allowing hybrid (per-court-per-time-block)?

# 20. Appendix — Glossary

| Term | Definition |
| --- | --- |
| Court | A single playing surface (one tennis court). Multiple courts can belong to one Facility. |
| Facility | A physical site (park, club, residence) that contains one or more Courts. |
| Booking mode | The transaction model for a Court: free_public, paid, member, discovery. |
| NTRP | USTA's National Tennis Rating Program — a 1.0–7.0 self-rating scale. |
| JSON:API | A spec for REST-ish JSON APIs that Drupal 11 implements in core. |
| Multidev | Pantheon's feature that spins per-branch environments off of Live. |
| Object Cache Pro | Pantheon's premium Redis-backed object cache for Drupal. |
| PostGIS | Postgres extension that adds spatial types, indexes, and functions. |
| EAS | Expo Application Services — build, submit, and over-the-air update pipeline for React Native. |
| Connect Express | Stripe Connect onboarding flow where Stripe hosts the KYC UI for hosts. |
| Busy-O-Meter | Internal name for our predicted-busyness widget on free public courts. |

— End of Document —